A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

5.  Difficult task

Storypoint -5 (1,2,3,5)

Project: Script-Controlled ACL – Restrict Record Access Based on Field Value

Sprint 1

Script-Controlled ACL (Epic 1)

Create record-level ACL with script (USN-1) 3

Check field value in the script (USN-2) 3

Administration & Testing (Epic 5)

Create test users and test records (USN-9) 2

Field-Value Based Record Restriction (Epic 2)

Authorised user opens Confidential record (USN-4) 2

Unauthorised user cannot open record (USN-6) 2

Total Story Point in Sprint 1 = 3+3+2+2+2 = 12

Sprint 2

Reusable Access Logic (Epic 4)

Move logic to a Script Include (USN-3) 3

Operation Coverage (Epic 3)

Allowed records in list view and reports (USN-5) 2

Apply ACL to write operation (USN-10) 3

Administration & Testing (Epic 5)

Test by impersonating users (USN-7) 3

Total story Point in Sprint 2 = 3+2+3+3 = 11

Sprint 3

Field-Value Based Record Restriction (Epic 2)

Deny empty or unexpected field value by default (USN-11) 2

Administration & Testing (Epic 5)

Review script for audits (USN-8) 2

Total story Point in Sprint 3 = 2+2 = 4

Total Story Points

Sprint 1 = 12

Sprint 2 = 11

Sprint 3 = 4

Velocity = Total Story Points Completed / Number of Sprints

Total story Points = 12+11+4 = 27

No of Sprints = 3

Velocity = 27/3

9 (Story Points per Sprint)

Your team's velocity is 9 Story Points per Sprint.